## Slide 1
Apex Distribution Ltd
Gate 2 Agentic Transformation Assessment
Recommendation: Build ETA Inquiry Agent (Phase 1)
Then Tackle Billing Disputes (Phase 2)

## Slide 2
The Problem at Apex Distribution
Organization Context
Birmingham-based carrier
35-person Customer Ops team
730 customer interactions/day
4 work streams overlap constantly
The Challenge
Team overwhelmed with volume
2 automation failures (chatbot, RPA)
COO Sarah skeptical but needs results
Legacy systems constrain options
Our Assessment Approach
Analyzed all 4 work streams using ATX methodology (7-phase assessment)
Scored each on: Volume × Automation Potential × Build Risk × Strategic Value
Identified which work can be fully automated vs. requires human judgment
Prioritized based on fastest ROI and lowest risk to rebuild trust

## Slide 3
4 Workstreams Analyzed
W1: Delivery Exceptions
180/day | 12 min avg | 792 hrs/month
Driver issues, refused deliveries, damages, missed windows. Requires dispatcher judgment.
W2: ETA Inquiries (WINNER)
400/day | 4 min avg | 587 hrs/month
'Where's my delivery?' Mostly lookup + driver location query. 95% automatable.
W3: Dispatch Adjustments
90/day | 18 min avg | 594 hrs/month
Mid-route changes, driver swaps, diversions. High judgment + route optimization complexity.
W4: Billing Disputes
60/day | 28 min avg | 616 hrs/month
Charge disputes, fuel surcharges, credits. High strategic value but legacy Aurum dependency.
Total: 730 interactions/day consuming ~2,589 hours/month (74% of team capacity)
Analysis Question: Which workstream offers highest volume + lowest risk + fastest ROI?

## Slide 4
Decision Matrix: All 4 Workstreams Compared
Workstream
Volume
Savings
Risk
ROI
Decision
W2: ETA Inquiries
400/day
2.8 FTE
LOW
1-2 mo
PHASE 1
W1: Exceptions
180/day
2.0 FTE
MED
6-12 mo
Defer
W4: Billing
60/day
1.5 FTE
HIGH
3-6 mo
Phase 2
W3: Route Changes
90/day
0.9 FTE
HIGH
12-18 mo
Out of scope
W2 wins: Highest volume + Lowest risk = Fastest trust-building win after 2 prior failures

## Slide 5
Why W2 (ETA Inquiries) Is The Right Phase 1 Target
Technical Fit
Highest volume: 400 inquiries/day
95% automation potential - mostly lookup + driver query
Simple integration: CRM REST API available
No legacy dependencies (unlike Aurum billing)
Clear escalation path: driver non-response in 2 min
Saves 558 hours/month (2.8 FTE equivalent)
Strategic Fit
Fastest ROI: 1-2 month payback
Rebuilds trust after 2 failed projects
Proves agent value before tackling complex W4
No chatbot interface - replies via existing channels
Quick operational win validates approach
Low risk = high confidence delivery
After W2 success, use proven trust and capability to tackle W4 (billing disputes - higher value, higher complexity)

## Slide 6
Why Not W1 or W3 for Phase 1?
W1: Delivery Exceptions - DEFERRED
Volume: 180/day | Savings: 2.0 FTE | Risk: MEDIUM | ROI: 6-12 months
Why defer:
Dispatch console has 'limited API surface' - unclear if write access exists
Damage assessment requires human judgment (insurance, shipper coordination)
SOP references retired system (DispatchHub) - documented process outdated
Higher complexity than W2 with similar volume - not worth the risk for Phase 1
W3: Dispatch Adjustments - OUT OF SCOPE
Volume: 90/day | Savings: 0.9 FTE | Risk: HIGH | ROI: 12-18 months
Why out of scope:
Requires route optimization engine - unknown if exists or has API
Tight time pressure + high judgment (driver swaps, diversions)
Dispatch console API surface must be confirmed before scoping (Discovery Q6)
If API is read-only or non-existent, automation limited to data surfacing only

## Slide 7
Why Not W4 (Billing Disputes) for Phase 1?
W4 has HIGHER strategic value but HIGHER risk - perfect for Phase 2 after W2 proves value
Why W4 Is Important
High strategic value: compliance risk reduction
Audit trail gaps found (Sandra credit with no log)
Customer satisfaction impact (28 min avg handling)
Saves 1.5 FTE (308 hours/month)
3-6 month ROI payback
Why Defer to Phase 2
Legacy Aurum billing: NO API, batch-only, 24h lag
Prior RPA broke when Aurum schema changed
Multiple async dependencies (shipper 24-72h, insurance)
Lower volume than W2 (60/day vs 400/day)
Need proven trust before tackling this complexity
The Aurum Constraint
Aurum Billing System (on-prem Oracle, since 2008):
Batch-file exports only: Daily 02:00-04:00 GMT to CSV
No real-time API - reconciliation lags 24 hours behind invoice generation
Invoice modifications require manual ticket to Aurum support (48h turnaround)
Schema changes quarterly without notice - broke previous RPA automation
Any Phase 2 billing agent must include schema validation as first-class feature

## Slide 8
3 Critical Questions for Sarah
Answers will materially change the agent design - rated LOW confidence
Q1: Driver App API Surface - GPS Query or Message-Only?
Can the agent programmatically query driver GPS for real-time location, or must it send a message and wait for driver reply (2 min timeout)?
Impact: If message-only, response time has 2-min floor. If no API at all, agent becomes lookup-only tool (major capability reduction).
Q2: CRM Status Freshness - Real-time Webhook or Batch?
When a driver scans a package on delivery, how long before that status appears in Salesforce CRM? Immediate (<1 min), polling (5-30 min), or end-of-shift batch?
Impact: If end-of-day batch, 'out-for-delivery' status is unreliable. Agent cannot distinguish 'in transit' from 'already delivered'. ETA logic breaks - requires full redesign.
Q3: Sandra Credit Audit Trail Gap - Known Issue or Off-Policy?
The £170 Hayes & Sons goodwill credit has no audit log entry. Is this a known gap where manual overrides bypass the export, or was it off-policy?
Impact: If exports are incomplete, Phase 2 billing agent will misidentify resolved disputes as open. Compliance exposure - credits without audit trail.

## Slide 9
Phased Implementation Strategy
PHASE 1: ETA Inquiry Agent (W2) - 6-8 Week Build
Scope: Automate 'where's my delivery' inquiries (400/day)
Quick win: Rebuild Sarah's trust after chatbot and RPA failures
Low risk: CRM REST API available, no legacy dependencies
1-2 month ROI payback: 2.8 FTE savings (558 hours/month)
Success metrics: <5 min response, >80% resolution without escalation
PHASE 2: Billing Dispute Agent (W4) - After Phase 1 Success
Scope: Triage, investigate, and resolve billing disputes (60/day)
Strategic value: Compliance risk reduction + audit trail enforcement
Higher complexity: Aurum batch dependency + schema validation required
3-6 month ROI payback: 1.5 FTE savings + penalty avoidance
Only proceed after Phase 1 proves agent reliability and team buy-in
Bottom Line: Start easy, prove value, then tackle strategic complexity