## Slide 1
Apex Distribution Ltd
Agentic Transformation Assessment — Gate 2
Recommendation: Build ETA Inquiry Agent (W2) First

## Slide 2
The Problem
Apex Distribution Ltd — Birmingham, UK
35-person Customer Operations team overwhelmed
Handling 730 customer requests daily
Previous automation attempts failed (2024 chatbot, RPA project)

## Slide 3
4 Workstreams Analyzed
W1: Delivery Exceptions
180/day | Damaged packages, refusals
W2: ETA Inquiries ✓
400/day | 'Where's my delivery?'
W3: Route Changes
90/day | Mid-delivery adjustments
W4: Billing Disputes
60/day | Customer charge disputes
Analysis Criteria: Volume × Automation Potential × Build Risk × ROI

## Slide 4
Why W2 (ETA Inquiries) Was Chosen
Highest Volume + Lowest Risk = Fastest Win
400 requests/day — Biggest time drain (558 hours/month)
Simple to build — Lookup order + ask driver for location
Works with existing systems — Modern CRM has API available
Fastest ROI — Pays back in 1-2 months
Saves 2.8 FTE worth of work — Team can redeploy capacity

## Slide 5
Why Not W1, W3, or W4?
W1: Delivery Exceptions
• Dispatch system has limited API access — build risk MEDIUM
W3: Route Changes
• Route optimization too complex, needs human judgment — build risk HIGH
W4: Billing Disputes
• Old billing system (Aurum) has NO API, 24-hour data lag, breaks when updated
• Higher strategic value (compliance) but too risky for Phase 1

## Slide 6
Decision Matrix
Workstream
Volume/Day
Time Savings
Build Risk
ROI Payback
Decision
W2: ETA Inquiries
400
2.8 FTE
LOW
1-2 months
✓ PHASE 1
W1: Exceptions
180
2.0 FTE
MEDIUM
6-12 months
Defer
W4: Billing
60
1.5 FTE
HIGH
3-6 months
Phase 2
W3: Route Changes
90
0.9 FTE
HIGH
12-18 months
Out of scope

## Slide 7
Implementation Strategy
Phase 1: Build ETA Inquiry Agent (W2)
Quick win to rebuild trust after 2 failed automation attempts
Prove the technology works with lowest-risk, highest-volume use case
1-2 month payback — fast ROI demonstration
Phase 2: Tackle Billing Disputes (W4)
More strategic (compliance risk reduction)
Higher complexity — requires proven trust from Phase 1 success
Address legacy system constraints with validated approach
Bottom Line: Start with the easy, high-volume win before attempting harder, strategic problems

## Slide 8
Expected Benefits — W2 ETA Agent
Time Savings
558 hours/month 2.8 FTE equivalent
Speed
<5 min response vs. 4 min current avg
Customer Satisfaction
Faster, more accurate ETA information
Scalability
Handle volume spikes without hiring
Team Morale
Staff focus on complex work, not repetitive lookups